Assignment

2

COMP1223 Web Development Fundamentals

Timeline

* **Make sure to read this**
* The complete timeline worth 10% of your total assignment mark.
  + 5% initial timeline
  + 10% current timeline
* The timeline must contain detail tasks and the task detail information (start, end, estimate,) No mark will be awarded for the incomplete timeline.
* Make sure to break the project into small tasks.

# Timeline

Topic:3D Printing Student ID: 101171862

Project URL (GBLearn): f8171862 GBLearn ID: f8171862

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks | Start Date D/M/Y | End Date D/M/Y | Completed D/M/Y | Status | Estimate Time | Total Hours  Spent |
| Pick A Topic | 7/11/2018 | 7/11/2018 | 7/11/2018 | C | 30min | 30min |
| Do the Timeline | 9/11/2018 | 9/11/2018 | 9/11/2018 | C | 30 min | 0 |
| Research | 10/11/2018 | 10/11/2018 |  | INC | 2 hours | 0 |
| Keep track of citations(done while researching) | 10/11/2018 | 10/11/2018 |  | INC | 2hours | 0 |
| Consolidate ideas (cut out all unneeded topics | 10/11/2018 | 10/11/2018 |  | INC | .  ½-1hour | 0 |
| Find A video | 10/11/2018 | 10/11/2018 |  | INC | ½ hour | 0 |
| Create lay out of website (basic structure. I mean HTML) | 12/11/2018 | 12/11/2018 |  | INC | 2-3 hours | 0 |
| Determine all colour and design. (Figure out CSS) | 13/11/2018 | 13/11/2018 |  | INC | ½ hours | 0 |
| Program the CSS | 13/11/2018 -21/11/2018 | 13/11/2018 –  21/11/2018 |  | INC | 2-3 hours | 0 |
| Practice for the presentation | 21/11/2018 –  25/11/2018 | 21/11/2018 –  25/11/2018 |  | INC | ½ hour | 0 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

C task is completed

INC task is incomplete